## Slide 1
101
Dan Chuparkoff
@chuparkoff

## Slide 2: Dan Chuparkoff Group Manager, JIRA Family
Learning JIRA with @chuparkoff at @atlassian

## Slide 3: Track ALL THE THINGS!!!

## Slide 6: Intro to Agile Concepts
JIRA Agile Plan,Work,Track
JIRA Issues & Dashboards
JIRA Administration
101

## Slide 7: Intro to Agile Concepts
JIRA Agile Plan,Work,Track
JIRA Issues & Dashboards
101

## Slide 8: Agile
better visibility
more predictability
better prioritization
improved teamwork
less downtime btw tasks
Why

## Slide 9: Creating tasks

## Slide 10: Challenge 1: What’s a Task?
Doing a case study ???
Making a promo video ???
Doing market research ???

## Slide 11: Challenge 1: What’s a Task?
More than 30 minutes
but
Less than 3 days

## Slide 12: Challenge 2: But I’m waiting
My ‘Write a blog’ task takes longer than 3 days because I have to wait for people to review it.
Write a blog

## Slide 13: Challenge 2: But I’m Waiting…
Waiting is a good sign that your task is really 3 tasks.
Write a blog draft
Review blog draft
Revise blog draft

## Slide 14: Challenge 3: How Long Will It Take?
Estimating is hard
Use story points
1, 2, 4, 8, 16, 32, 48

## Slide 15: Story point ‘cheating’
30 mins = 1 story point
1 hour = 2 story points
2 hours = 4 story points
4 hours = 8 story points
day
days
days
= 16 story points
= 32 story points
= 48 story points

## Slide 16: Creating tasks

## Slide 18: http://extranet.atlassian.com/jira
(‘eee-aay-cee-jay’)

## Slide 19: Scrum vs Kanban

## Slide 20: Scrum
Teams with target deadlines.
Organize your prioritized list in batches called Sprints

## Slide 21: Kanban
Support and service teams.
Work from a prioritized list as fast as you can.
No Plan mode, no Sprints

## Slide 22: Intro to Agile Concepts
JIRA Agile Plan,Work,Track
JIRA Issues & Dashboards
101

## Slide 23: Plan mode

## Slide 24: What is a task?

## Slide 25: What is a task?

## Slide 26: Work mode

## Slide 27: Work mode

## Slide 28: Burndown

## Slide 30: Intro to Agile Concepts
JIRA Agile Plan,Work,Track
JIRA Issues & Dashboards
101

## Slide 36: Thanks!
Questions