## Slide 1: Jira Overview
Le Thi Phuong Anh
22-Jan-2014

## Slide 2: Objective
After presentation, audience can understand:
    Jira Basic
    How to work in Jira
          Task Management
          Bug Management
    How to create and use Jira dash board

## Slide 3: Agenda
Jira overview
Work Process in Jira
Dash Board
Task Management Process
Bug Management Process a
Jira Concept
Demo

## Slide 4: Agenda
Jira overview
Work Process in Jira
Dash Board
Task Management Process
Bug Management Process a
Jira Concept
Demo

## Slide 5: What is Jira?
Project Tracking system
Issues Tracking System
Notes: JIRA is a bug tracking, issue tracking, and project management web application developed to make this process easier for both Customers and Contractor(s).
JIRA is based on the concept of generic “issues”, having each a given workflow with configurable states and actions.

## Slide 6
Why Jira?

## Slide 7: Search and Reporting
Find precisely what you are looking for in second
Search can be save as filter and reused
Powerful and Flexible searching
Support searching of customized field too
Notes: JIRA có những tính năng mà bạn không thể tìm thấy ở bất kỳ hệ thống quản lý và tìm kiếm các vấn đề (issues) nào khác Dễ dàng tạo ra và lưu lại những bộ lọc có thể cấu hình cao ((dynamic queries) xuyên suốt mọi vấn đề trong hệ thống Chia sẻ bộ lọc với người sử dụng khác, hoặc đăng ký và nhận được các kết quả qua hệ thống thư điện tử định kỳ

## Slide 8: Customizable Work Flow and Fields
Testing Bug
Issues Type
Work Flow
Field and Screen
Notes: Tương thích những quy trình nghiệp vụ theo các luồng công việc (workflow) thông thường

## Slide 9: Dash Board
A dash board is a collection of gadgets that display information of interest to you
Notes: Bảng phân tích đồ họa có thể tùy biến và các số liệu thống kê thời gian thực
Bảng phân tích đồ họa (Dashboard) cung cấp cho mỗi người dùng một khoảng không riêng để xem mọi thông tin liên quan đến họ ngay tức thì
Giám đốc cần cập nhật tình trạng dự án
Lập trình viên cần tác nghiệp, cập nhật và sử lý lỗi
Phân tích nghiệp vụ cần theo dõi nghiệp vụ của mình
Help desk cần theo dõi xuốt quá trình hoàn thành
Kiểm thử cần khả năng để nêu lên vấn đề một cách nhanh nhất, trong khi giảm thiểu được lỗi lặp lại
Quản trị dự án cần có thể đánh giá được mức độ quan trọng của vấn đề và phân bổ thực hiện
JIRA không chỉ đưa ra một hệ thống cấp phép mở rộng và luồng công việc có thể tùy biến, mà còn đưa ra khả năng cho mỗi người dùng tự cấu hình Bảng phân tích đồ họa (dashboard) theo nhu cầu- đặt mọi thông tin họ cần hoàn toàn ngay tức thời

## Slide 10: Agile Development
Notes: Greenhopper is the perfect tool for managing your backlog, planning sprints and tracking your team through the entire release process…

## Slide 11: Agenda
Jira overview
Work Process in Jira
Dash Board
Task Management Process
Bug Management Process a
Jira Concept
Demo

## Slide 12
JIRA Concepts
Projects
Components (sub-section)‏
Versions (milestones)‏
Issues
Level 1
Issue Types
Level 2
Sub-Tasks
Issue Types
Sub-Tasks
Sub-Tasks
Sub-Tasks
Level 3
Notes: JIRA is broken down into 4 levels.
The first level is were can group your projects into logical categories.
Project -first grouping of content.
  a product
  a department or team
  a client engagement
Components - logical sub-sections of a project
  Type of software
  A section of a department
Versions – time based element or project milestones. Version is an umbrella term. Versions is an umbrella term. It can be a:
  Version 1.0, 1.1, 1.1.1
  Week 1, Week 2
  Month 1, Month 2
  Quarter 1, Quarter 2
  Anything you define for your time tracking needs for the project
Component: a sub section of a project, which is group issues within a project into smaller part
Version: is points-in-time for project. They help you schedule and organize your release
12

## Slide 13: Jira Concept
Project : Collect of issues
        Issues
          Work Flow : The movement (Transition) of issues through various status
Bug Testing
Risk/ Issues

## Slide 14: Work Flow of Issues
Bug
Technical Task
Notes: Workflow: A workflow is simply the series of steps an issue goes through starting from creation to completion.

## Slide 15: Agenda
Jira overview
Work Process in Jira
Dash Board
Task Management Process
Bug Management Process a
Jira Concept
Demo

## Slide 16
Task MANAGENT PROCESS

## Slide 17: Task Work Flow
Create Task
Do Task
Resolve Task
Close Task

## Slide 18: Task Management Process
Open
In progress
Resolved
Closed
Reopened
Scrum Master
Project team
Scrum Master

## Slide 19: Task Management Process
Open
In progress
Resolved
Closed
Reopened
Scrum Master
Project team
Scrum Master

## Slide 20: Step1: Assign Task

## Slide 21: Step 2: Screen of assignee

## Slide 22: Step 2: Resolved Task

## Slide 23: Step 3: Close Task

## Slide 24: Step 3: Close Task

## Slide 25
Project Management Systems
Bug Management Process

## Slide 26: Bug Work Flow
Create Bug
Resolve Bug
Close Bug

## Slide 27: Bug Management Process
SQA
SQA
Open
In progress
Resolved
Closed
Reopened
Developer

## Slide 28: Step1: Assign Bug

## Slide 29: Step 2: Resolved Bug

## Slide 30: Step 3: Closed Bug

## Slide 31: Agenda
Jira overview
Work Process in Jira
Dash Board
Task Management Process
Bug Management Process a
Jira Concept
Demo

## Slide 32: Personal Dashboard

## Slide 33: Quality Dashboard

## Slide 34: Agile Dashboard

## Slide 35: Agenda
Jira overview
Work Process in Jira
Dash Board
Task Management Process
Bug Management Process a
Jira Concept
Demo

## Slide 36: Case Study 1: Tracking Task
Assign Task
Resolved task
Close Task

## Slide 37: Case Study 2: Tracking Bug
Assign bug
Resolved bug
Close bug

## Slide 38: Case study 3
Create Dash board

## Slide 39
Remember…
Individuals and interactions over processes and tools

## Slide 40
Thank you !